## ATTLEBOROUGH PRIMARY SCHOOL

## Climate action plan

This is our school’s Climate Action Plan (CAP).  Our plan includes actions against the Department for Education’s (DfE) four key areas:

- decarbonisation

- biodiversity

- adaptation and resilience

- climate education and green careers goals

We will review this plan every 6 months in February and September each academic year to assess our progress against actions.

### Action plan goal: establishing the school’s baseline

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | Lead | #### Tools, resources and information(optional) |
| --- | --- | --- | --- | --- | --- |
| Understand the school’s carbon footprint by identifying where your emissions come from. | Use an online tool such as Keep Britain Tidy’s to get a breakdown of carbon emissions. | By end of October 2025 |  | #### Trust COO | Count Your Carbon - Eco Schools (eco-schools.org.uk) |
| Understand the school's energy efficiency by conducting a review of energy use. | Review the Recommendation Report from your Display Energy Certificate [DEC] to understand the schools’ energy efficiency. | By the end of September 2025 | Cost: Cost of DEC met by Trust (£150 per annum) | Trust COO | Energy efficiency: guidance for the school and further education college estate - GOV.UK (www.gov.uk) |
| Understand your curriculum by reviewing for climate change content. | Review curriculum to understand where climate change/ careers features/ could feature. | 1 month | Staff: Education staff, operational staff, senior leadership team Cost: Free- several projects offer opportunities | Headteacher | Geography – Y1 – weather Y4 – Antarctica Y5 – Why is our planet extreme sometimes? Y6 – How is our world changing Trips – Y4 How Hill residential and day visit. Y5 – Cambridge Science Museumn |

### Action plan goal: decarbonisation

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | Lead | #### Tools, resources and information(optional) |
| --- | --- | --- | --- | --- | --- |
| Planning: Create a heat decarbonisation plan for the school | Trust to secure an assessor to carry out this work. | Within FY 25-26 | Assessor | Trust COO |  |
| Planning: assess buildings for draughts and leaks to reduce heating demand. | Trust to continue programme of window replacement and assess other areas of insultation | Ongoing | Trust estate staff/school site staff | Trust COO |  |
| Planning: assess how well we are using our existing heat system/s. | Check that the building/s management and heating systems are running efficiently and correctly. Explore options for training if needed. | ongoing | Trust estate staff/school site staff | Trust COO |  |
| Reduce carbon emissions in our buildings by installing motion sensors so lights switch off automatically when not in use. | Trust to survey premises | ongoing | Contractor | Trust COO |  |
| Reduce carbon emissions in our buildings by changing the light bulbs to LED bulbs in each school building. | Trust to: 1. Undertake audit of the current situation and develop options to replace lightbulbs. 2. Purchase LED lights and replace existing lightbulbs. | Ongoing | Contractor Cost: approx. £2.5k per classroom | Trust COO |  |
| Reduce carbon emissions in our buildings by teaching lessons outside. | Plan a lesson outdoors. Make the most of your outdoor environments and bring students outside for lessons. | Ongoing | School Staff: Cost: Free | Headteacher | Teach Outdoors, Education through outdoor learning A Teachers Guide to Adapting Lesson Plans for Outdoor Learning (dbdplay.com) |
| Change behaviours in our school community by running a ‘Switch-off’ campaign. | Encourage students and staff to turn off lights and monitors. Provide information to parents/carers in your newsletters. | By end of October 2025 | School Staff: | Headteacher | Switch Off Fortnight 2024 - Teacher Guidance - Twinkl New ECO club relaunched-March 2026 |
| Retrofit our buildings to produce/ reduce energy consumption by installing solar panels on the roof to increase your use of renewable energy and reduce energy bills. | Trust to assess feasibility and cost. | Ongoing | Assessor | Trust COO |  |
| Retrofit our buildings to produce/ reduce energy consumption by Installing air source heat pump. | Trust to assess feasibility and cost. | Ongoing | Assessor | Trust COO |  |

### Action plan goal: biodiversity

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | #### Lead | #### Tools, resources and information(optional) |
| --- | --- | --- | --- | --- | --- |
| Increase our school’s knowledge of biodiversity by joining an online biodiversity network. | Sign up to Education Nature Park for more resources. | 1 day | School Staff | Headteacher | Education Nature Park. AHT has joined this. |
| Increase our school's knowledge of biodiversity by starting a gardening club. | Locate an area to garden. | 1 month | School Staff: | Headteacher | Simple gardening club ideas / RHS Campaign for School Gardening Children and TA in Year 3 and 4 look after the Yr 3 and 4 garden. |
| Increase biodiversity on school property by tree planting. | Select an area of school ground suitable for tree planting. Educate staff and students on their maintenance. | 1 month (extra time over summer needed for watering and mulching new plants) | Staf School staff | Headteacher |  |
| Increase biodiversity on school property by rewilding areas of school's grounds. | Select an area of school ground suitable for rewilding. Decide what type of rewilding (wildflower field, pond, insect hotels etc.). Educate staff and students on their maintenance. | 1 month – 1 year (depending on complexity of project) | School Staff: | Headteacher | Operation Future Hope Seven simple ways to create a wildlife-friendly garden ¦ Natural History Museum (nhm.ac.uk) How to make your garden wilder ¦ Rewilding Britain Proposal to add a wild embankment from earth from High School Project |
| Increase biodiversity on school property by growing food at our school. | Locate an area to grow food. Advertise amongst pupils. Grow food and get students/staff/ parents involved in maintenance/ harvest. | 1 – 12 months | School Staff: | Headteacher |  |

### Action plan goal: climate education and green careers

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | #### Lead | #### Tools, resources and information |
| --- | --- | --- | --- | --- | --- |
| Share with staff and pupils what climate change action we are taking by promoting successes and achievements. | Assemblies, newsletters. Get students involved e.g. with planting or maintaining. | 1 day | School Staff: | Headteacher |  |
| Increase schools' knowledge of climate change by running a student led climate project. | Empower students to come up with their own climate change initiative STEM project. Work with students to develop project proposals and plans using available resources. Conduct project. Recognise and celebrate students' achievements. | 3 months – 1 year | School Staff: | Headteacher | Case studies ¦ Royal Society |
| Embed sustainability and climate education in the wider curriculum by incorporating it in more lessons. | Get lead staff on board early. Use resources with information on how to embed. Embed climate change in other lessons. Review impact. | 1 month | School staff | Headteacher | Teaching for Sustainable Futures Teach the Future website |
| Embed sustainability and climate education in the wider curriculum by inviting external speakers to come into school. | Arrange for external speakers to come into school to run workshops/ talks. | 1 week | School Staff: | Headteacher | Eco Active’s Green Influencers Scheme Energy Garden Climate Ed |
| Embed sustainability and climate education in the wider curriculum by teaching climate change beyond limitations of a classroom. | Use resources to find ways to learn outside the classroom. | 1 day | School staff | Headteacher |  |
| Promote Green Careers | School careers advice and guidance plan. | Ongoing | School Staff: | Headteacher |  |

### Action plan goal: resilience and adaptation

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | #### Lead | #### Tools, resources and information |
| --- | --- | --- | --- | --- | --- |
| Planning: Assess your school's risk and vulnerability to climate change. | Trust to carry out vulnerability analysis to identify the most at-risk areas of the school, such as aging infrastructure or vulnerable student populations. | FY 25-26 | Trust staff | Trust COO |  |
| Planning: adjust school hours for periods of extreme weather. | Have a policy in place for adjusting hours during periods of extreme weather. | Daily | School Staff: | Headteacher | Hot weather and heatwaves: guidance for schools and other education settings – The Education Hub (blog.gov.uk) |
| Planning: monitor heat in classrooms. | Install classroom heat sensors. Train staff to be able to use them and identify when dangerous heat levels are reached. React to levels with appropriate policy and procedure. | 1 week | Trust estate staff | Trust COO |  |
| Planning: Create policy to relax dress code in periods of hot weather. | Encourage pupils to wear loose, light-colored clothing. Sunhats. Sunscreen. Teachers should also encourage children to take off their blazers and jumpers. | 1 day | School Staff: | Headteachers | Hot weather and heatwaves: guidance for schools and other education settings – The Education Hub (blog.gov.uk) |
| Increase our school's knowledge of resilience and adaptation by raising awareness and educating. | Integrate climate education into the curriculum. Involve students and staff in resilience-building activities. | 1 month | School Staff: | Headteacher | Climate Ready Places: Lesson Plans - Adaptation Scotland These resources allow students to think about their place and different environments and how a changing climate might impact this. |
| Increase our school's knowledge of resilience and adaptation by promoting water conservation practices. | Run a campaign within your school. This could include posters or newsletters about conserving and not wasting water. | 1 month | School Staff: | Headteacher | The Pod ¦ Water Week (jointhepod.org) Conserving water / RHS Campaign for School Gardening Water Week June 2026 |
| Prepare our schools for the physical impacts of climate change by installing Sustainable Drainage Systems to reduce flood risk (SuDS). | Trust to explore options based on flood risks on school grounds. | FY 25-26 | Trust estates staff | Trust COO | SuDS for schools ¦ WWT |
| Prepare our schools for the physical impacts of overheating from climate change by installing ventilation and cooling. | Trust staff to explore options based on flood risks on your school grounds Choose an option for type of ventilation and cooling Options: - Natural ventilation - Cool roofs - shading through tree planting - insulation Train staff on how to use and maintain. | FY 25-26 | Trust estate staff | Trust COO |  |
| Prepare our schools for the physical impacts of overheating from climate change by installing sail shading. | Trust staff to locate suitable positioning for solar shading. Purchase sail shading. Install grounds shade: sail Train staff how to use and maintain. Encourage pupils to use during periods of hot weather. | 1 month | Trust estates staff | Trust COO |  |
| Prepare our schools for the physical impacts of climate change by installing water efficient fixtures. | Trust to conduct a review/ audit of water fixtures. Identify possible areas of efficiency. Measures: - low-flow taps - dual flush toilets | FY 25-26 | Trust estates staff | Trust COO |  |

### Action plan goal: active and sustainable travel

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | #### Lead | #### Tools, resources and information (optional) |
| --- | --- | --- | --- | --- | --- |
| Reduce car trips by using public transport. | Encourage use public transport to get to school. | 1 day- ongoing throughout the year | School Staff: | Headteacher | May 2026 – Walk to School Week |
| Encourage active travel by providing cycle skills for students. | Organise external cycle skills lessons for students to improve their skills and safety on their bikes | 1 week | School Staff: | Headtecaher | Cycle Training for Everyone - Deliver Safer Training ¦ Bikeability Year 5 and 6 take part in Bikability every year |
| Encourage active travel by providing bike/ scooter storage. | Locate suitable and secure space within school grounds. Install cycle storage/ scooter storage for pupils to use to lock their bikes. | 2 months | School Staff: | Headteacher | Bike and Scooter Storage already in place |
| Encourage active travel by providing cycle to work scheme for school staff. | Enrol your school in the cycle to work scheme. Promote amongst staff. | 1 day | Trust HR staff | Trust HR Director | Cycle2Work |
| Encourage active travel by providing walking buses. | Create a walking bus to school. | 1 month | School Staff: | Headteacher | How to: organise a walking bus to school (globalactionplan.org.uk) |

### Action plan goal: air quality

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | #### Lead | #### Tools, resources and information) |
| --- | --- | --- | --- | --- | --- |
| Planning: Create Clean Air Action Plan. | Create clean air action plan. | FY 25-26 | Trust estates staff | Trust COO | The Clean Air for Schools Framework |

### Action plan goal: waste, consumption and recycling

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | #### Lead | #### Tools, resources and information(optional) |
| --- | --- | --- | --- | --- | --- |
| Reduce waste by banning single-use plastics in school | Replace plastic cutlery with reusable cutlery. | ongoing | School Staff: | Headteacher | Waste Free Week – March 26 |
| Reduce waste by banning single use plastic water bottles. | Ensure access to fresh drinking water (drinking fountains) for refills. | ongoing | School staff | Headteacher | Waste Free Week – March 26 |
| Reduce waste by lowering single use plastic. | Review the Trust’s procurement policy and identify any single use plastics that can be eliminated. | 1 week, ongoing | Trust staff | Trust CFO |  |
| Increase recycling by setting up a recycling hub. | Take part in The Green School Project | 1 week- ongoing | School Staff: | Headteacher | The Green School Project · TerraCycle Recycling Bins in place in all areas of the school |
| Increase recycling by using recycled paper. | Review the Trust’s procurement policy and ensure paper purchased is recycled. | 1 week- ongoing | Trust staff | Trust CFO |  |
| Increase recycling by improving recycling facilities in the school. | Ensure that all classrooms have a recycling bin and school has bins for general waste, recycling and food waste. Educate staff and pupils in use of bins. | ongoing | School staff/Trust estate staff | Headteacher/Trust COO | Recycling Bins in place in all areas of the school |
| Increase our school's knowledge of waste, consumption and recycling by running a campaign at school to: - remove single use plastics - promote recycling, repairing, reusing, and reducing waste. | Advertise in newsletters. Hold assemblies and lessons. Run poster competition for students. Advertise on social media. Join a competitive challenge. | 1 month | School Staff | Headteacher | Home ¦ Race against waste |

### Action plan goal: food

| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources | #### Lead | #### Tools, resources and information(optional) |
| --- | --- | --- | --- | --- | --- |
| Planning: include sustainability standards and menu choices in school food policy or contract | Ensure catering services contract provision includes sustainability measures. | At point of contract renewal | Trust procurement staff | Trust CFO |  |
| Reduce food waste by composting food waste at school. | Get a compost bin. Use the compost for school gardens. | 1 week, ongoing | Staff: Education staff, operational staff, senior leadership team Cost: Free | None | Get your school composting for free |
| Improve energy efficiency of school by assessing kitchen energy use. | Assess kitchen energy usage and make recommendations | ongoing | Trust estates staff | Trust COO | Work with external caterers/kitchen team to achieve a green kitchen standard |
| Increase our school's knowledge of food by running a sustainable food campaign at school. | Develop a campaign and link this with other national campaigns. | ongoing | School Staff/Catering services provider | School staff/catering providor | Use resources from national campaigns such as WRAP’s Love Food Hate Waste campaign Run Food Waste Action Week with support from WRAP Contact School Food Matters for support to promote healthy and sustainable food |